Multi-Agent Equity Research System

Automated Indian Stock Research System — System Overview & Build Plan

# What We Are Building

An end-to-end automated investment research platform for the Indian stock market. Every week, the system analyses 800 NSE/BSE stocks using a combination of deterministic financial filters and AI agents, producing scored investment theses for each stock — exactly the kind of work a team of equity analysts would do manually, done fully automatically.

The output is a ranked, scored universe of Indian stocks — each with a composite score out of 100, a bull/base/bear target price, and a 150-word investment thesis — accessible via API, dashboard, and Telegram bot.

# How It Works

Step 1 — Data Ingestion (automatic, daily/weekly)

- Financial data (P&L, Balance Sheet, Cash Flow, Ratios) pulled from yfinance and stored as structured JSONB in Supabase

- Concall transcripts and investor PPTs scraped from Screener.in, chunked into ~500-token segments, embedded using Voyage-3, and stored in Supabase with pgvector

Step 2 — Tier 1 Prefilter (Python only, zero AI cost)

- All 800 stocks run through hard rules: revenue growth ≥ 12%, no auditor resignation, no promoter pledge increase, liquidity checks

- Technical sub-scores computed deterministically using TA-Lib (RSI, MACD, 200-DMA)

- ~200 stocks pass through to AI analysis. ~600 get a rank-only update. Cost: ₹0

Step 3 — AI Agent Analysis (LangGraph, 4 parallel agents per stock)

- Agent A — Fundamentals: scores Growth (30%), Durability (20%), Management Quality (20%) from financial models

- Agent B — Sector Specialist: one of 10 sector-specific instances (BFSI, IT, Pharma, FMCG, etc.) assessing sector-specific KPIs

- Agent C — Management Sentiment: RAG over concall transcripts, detects tone shifts, guidance changes, red flags

- Agent D — Valuation & Risk: bull/base/bear target prices, risk flags, liquidity and accounting checks

Step 4 — Synthesis & Output (Claude Opus 4.7)

- Synthesis Agent combines all 4 outputs using locked weights: Growth 30% + Durability 20% + Mgmt Quality 20% + Sentiment 10% + Valuation 10% + Technical 10%

- Override rules applied (e.g. any sub-score < 35 caps at HOLD)

- Generates 150-word thesis, selects key risks and catalysts, finalises target prices

- Results stored in Supabase, accessible via FastAPI, dashboard, and Telegram bot

# Technology Stack

| Database Supabase (PostgreSQL + pgvector) | AI Agents LangGraph + Claude Sonnet 4.6 | Synthesis Claude Opus 4.7 |
| --- | --- | --- |
| Embeddings Voyage-3 | Task Queue Celery + Redis | Scheduler Celery Beat (weekly cron) |
| API Layer FastAPI + Uvicorn | Finance Data yfinance + TA-Lib | NLP / Scraping PyMuPDF + BeautifulSoup |
| Deployment Railway / Render | AI Coding Claude Code (primary tool) | Notifications Telegram Bot |

Build Plan

Two-person parallel execution — complete system in 7 days

Both developers work in parallel from Day 1. Use Claude Code for all boilerplate, SQLAlchemy models, FastAPI routes, and agent scaffolding. Test with 10 stocks before scaling. Never write a function from scratch that Claude Code can generate in 30 seconds.

Pre-work — Before Day 1 (1–2 hours, both together)

Do this together before splitting work:

- Create Supabase project. Run CREATE EXTENSION IF NOT EXISTS vector; in SQL editor.

- Set Anthropic API spend cap in console (set low — ₹3,000 — raise it when agents are stable).

- Both pull a stock from yfinance in a notebook and make one raw Claude API call. Understand the input/output before writing a single pipeline function.

- Create shared Git repo. Agree on branch naming: feature/db-setup, feature/prefilter, etc.

| Days 1–2 — Foundation |  |
| --- | --- |
| Person A — Database + Data Ingestion - Day 1: Write all SQLAlchemy table models using Claude Code (stocks, financial_models, documents, document_chunks, analysis_runs, stock_analysis). Run Alembic migrations against Supabase pooler (port 6543). - Day 1: yfinance collector — ingest 50 Nifty 500 stocks. Verify rows appear in Supabase Table Editor. - Day 2: Screener.in scraper — download concall PDFs + investor PPTs. Extract text with PyMuPDF. Store raw docs in documents table. - Day 2: Test full ingestion end-to-end: stock data + document metadata stored, readable. | Person B — AI Pipeline Setup - Day 1: Set up FastAPI skeleton with /health endpoint. Confirm it runs. Wire Supabase connection using same pooler URL. - Day 1: PyMuPDF text cleaner pipeline — extract, clean, chunk concall text into ~500-token segments. Test on 3 real PDFs. - Day 2: Voyage-3 embedding pipeline — embed chunks, upsert into document_chunks table with pgvector. Run one similarity search query to confirm it works. - Day 2: Set up Redis locally. Confirm Celery worker connects and processes a test task. |

| Days 3–4 — Tier 1 Prefilter + First Agent |  |
| --- | --- |
| Person A — Tier 1 Prefilter - Day 3: Implement all hard filter rules in pure Python/Pandas — revenue growth, auditor flag, pledge increase, liquidity, latest financials within 90 days. One function per rule. | Person B — Fundamentals Agent (Agent A) - Day 3: Define Pydantic output schema for Agent A — growth_score, durability_score, mgmt_quality_score, paragraphs, internal_tensions[]. |

| - Day 3: Add TA-Lib technical sub-scores — RSI, MACD, 200-DMA position, RS rank vs Nifty 500. - Day 4: Run prefilter on all 50 ingested stocks. Read every pass/fail result — verify they make logical sense. - Day 4: Write tier_reached scores back to Supabase stock_analysis table. Confirm in dashboard. | - Day 3: Write Agent A prompt using Claude Code. Test on one real stock's financial data. Verify structured output matches schema exactly. - Day 4: Add prompt caching (cache_control blocks on system prompt and financial context) — critical for cost control at scale. - Day 4: Write agent output to analysis_runs and stock_analysis tables. Confirm end-to-end for 3 stocks. |
| --- | --- |

| Days 5–6 — All 4 Agents + LangGraph |  |
| --- | --- |
| Person A — Sector Specialist + Scoring - Day 5: Build Agent B (Sector Specialist) — start with 3 sector instances (BFSI, IT, Consumer). Use Claude Code to generate the remaining 7 sector system prompts from the spec. - Day 5: Build Agent D (Valuation & Risk) — target prices, risk flags, severity ranking. Pydantic output schema first. - Day 6: Wire all 4 agents into LangGraph with parallel Send() execution. Orchestrator routes by sector. - Day 6: Add Synthesis Agent (Opus 4.7). Implement composite score formula and all override rules as Python if/else blocks. | Person B — Management Sentiment + DB Writer - Day 5: Build Agent C (Management Sentiment RAG) — pull latest 2–4 concall chunks per stock via pgvector similarity search, detect tone shifts and guidance changes. - Day 5: Add QoQ comparison logic — compare current sentiment output against prior quarter stored in stock_analysis. - Day 6: Build DB Writer node — upsert ViewObject to stock_analysis, refresh latest_scores_view materialized view, write audit trail. - Day 6: Run full pipeline (prefilter → all 4 agents → synthesis → DB write) on 10 real stocks. Fix every failure. |

| Day 7 — Integration, API & Deployment |  |
| --- | --- |
| Person A — Scale + Scheduler - Scale pipeline from 10 → 50 → 100 stocks. Each step reveals different bugs (rate limits, DB connections, timeouts). Fix before moving up. - Set up Celery Beat cron: Sunday 22:00 IST full-universe run. Test at 5-minute interval first. - Add rate limit state tracking via Redis (prevent Anthropic API burst failures on large runs). - Set up Supabase keep-alive GitHub Action — pings DB every 3 days to prevent free-tier auto-pause. | Person B — API + Demo - Build FastAPI endpoints: /view/{ticker}, /top, /refresh/{ticker}, /views/top. Claude Code generates these from SQLAlchemy models. - Deploy app to Railway or Render. Point environment variables at Supabase pooler URL and Redis. - Optional: Telegram bot — /top command returns top 5 picks. High impact for stakeholder demo. - End-of-day demo run: trigger full pipeline on 50 stocks, read results via /top endpoint. That is your MVP. |

Speed rules — how to actually finish in 7 days

- Use Claude Code for every function — never write boilerplate from scratch. Schema, model, route, prompt — all generated.

- Test fixtures first — save 3 real stock JSON responses and 2 concall chunks as local files. Run all agent tests against these, not live APIs.

- One feature per branch — merge daily. Never let work accumulate across 2+ days.

- Time-box every task to half a day. Stuck after 4 hours? Skip it, flag it, move on.

- Sync twice daily — 5-minute check-in morning and evening. Three lines: what I did, what I'm doing, what is blocked.

- Scale last — build and test with 10 stocks. Only touch 800 in the final day.

- Pydantic first — define output schema before writing any agent prompt. Schema drives the prompt, not the other way around.

End-of-Week Deliverable Targets

| Day 2 | Supabase populated with 50 stocks. Documents ingested. Embeddings stored. |
| --- | --- |
| Day 4 | Prefilter running on real data. Agent A producing structured scores. |
| Day 6 | All 4 agents + synthesis working on 10 stocks end-to-end. |
| Day 7 | Full pipeline deployed. /top API returning real picks. MVP complete. |